☕

BUNA & CO. CAFE

Integrated Cafe Management System

Business Proposal & System Specification

Prepared by: Selam Tadesse, Owner

Location: Bole Sub-City, Addis Ababa, Ethiopia

Date: May 2026

Version: 1.0

# 1. Executive Summary

Buna & Co. is a specialty coffee cafe located in Bole, Addis Ababa, serving an average of 130+ customers daily. This document presents a formal proposal for the procurement and implementation of a purpose-built Integrated Cafe Management System (ICMS) tailored to the operational, cultural, and regulatory realities of running a modern cafe in Addis Ababa.

The current reliance on manual order-taking, handwritten receipts, verbal stock tracking, and disconnected staff scheduling creates inefficiencies that limit growth and increase risk of error. The proposed system addresses each of these pain points through a unified digital platform designed specifically for the Ethiopian hospitality context.

This proposal outlines the functional requirements, module specifications, integration needs, estimated budget, and implementation timeline for the ICMS.

# 2. Business Context & Problem Statement

## 2.1  About Buna & Co.

- Established: 2021, Bole Road, Addis Ababa

- Seating capacity: 14 tables (indoor) + 6 tables (outdoor terrace)

- Daily orders: 120–160, peaking 9:00–10:30 AM and 12:00–1:30 PM

- Staff: 5 permanent (2 baristas, 1 cashier, 2 waiters), 2 part-time

- Monthly revenue: approx. 80,000–90,000 ETB

- Payment methods accepted: Cash, Telebirr, CBE Birr, Amole

## 2.2  Current Pain Points

- Orders are taken verbally and written on paper, causing errors and kitchen confusion during peak hours

- No real-time visibility into stock levels; Sidama and Limu bean shortages have caused customer dissatisfaction

- Cash reconciliation is done manually at end of day, taking 45–60 minutes and prone to discrepancies

- Mobile payments (Telebirr, CBE Birr) are not tracked systematically, making monthly financial reporting difficult

- Staff scheduling is managed via WhatsApp group chat — no formal shift tracking or overtime alerts

- No customer loyalty data exists; repeat customers are not identified or rewarded

- No Ethiopian fiscal year (EFY) accounting support — end-of-year reporting requires manual conversion

# 3. Proposed System Overview

The ICMS will be a cloud-connected, tablet and desktop-based system with offline capability. It will integrate all cafe operations from order placement to financial reporting. The system must support Amharic UI alongside English, comply with ERCA (Ethiopian Revenue and Customs Authority) receipt requirements, and support Ethiopian fiscal year accounting.

## 3.1  Core Modules

| Module | Description |
| --- | --- |
| Point of Sale (POS) | Touch-screen order entry by table, barista, or takeaway. One-tap menu items. Auto-sends orders to kitchen display. Supports cash, Telebirr, CBE Birr, and Amole payment. |
| Kitchen Display (KDS) | Real-time order queue visible on a screen in the prep area. Color-coded by urgency. Staff mark orders as In Progress / Ready. Eliminates printed tickets. |
| Inventory Management | Track ingredients by weight/unit. Auto-decrement on each sale. Low-stock alerts with configurable thresholds. Supports Ethiopian coffee bean origins (Yirgacheffe, Sidama, Harrar, Limu). |
| Staff & Scheduling | Staff profiles, shift scheduling, clock-in/out tracking. Overtime alerts. Performance dashboard showing orders handled per shift. |
| Reporting & Analytics | Daily, weekly, monthly revenue reports. Hourly traffic analysis. Best-selling items. Payment method breakdown. Export to PDF/Excel. |
| Customer Loyalty | Optional phone-number-based loyalty program. Points per visit. Redemption on future orders. Customer visit history visible to cashier. |
| Ethiopian Tax & Finance | ERCA-compliant receipts. Ethiopian fiscal year (EFY) calendar support. Telebirr/CBE Birr transaction reconciliation. Monthly profit/loss summary. |
| Settings & Config | Menu management (add/edit items, prices, categories). Table layout editor. User roles and permissions. Printer and display configuration. |

## 3.2  Technical Requirements

- Platform: Web-based (Chrome/browser on Windows or Android tablet), with Android tablet POS app

- Offline mode: Core POS functions must work without internet; syncs when connection restores

- Languages: English and Amharic interface toggle

- Receipt output: Thermal printer (80mm) and digital receipt via SMS/WhatsApp

- Hardware: 2× Android tablets (POS), 1× kitchen display screen, 1× thermal printer, 1× cash drawer

- Connectivity: Primary internet via Ethio Telecom fiber; 4G LTE dongle as failover

- Data backup: Automatic daily cloud backup; local backup on device

- Security: Role-based access (owner, manager, cashier, barista, waiter)

# 4. Key Operational Workflows

## 4.1  Morning Opening

- Manager logs in and confirms staff on shift

- System checks overnight stock levels and displays alerts for items below reorder threshold

- Previous day's unreconciled cash is flagged for review

- Day begins — POS is active and tables are visible on floor plan

## 4.2  Order Flow

- Waiter selects table on tablet, adds items from menu (supports photos and Amharic names)

- Order appears instantly on kitchen display screen

- Barista marks order as 'In Progress', then 'Ready'

- Waiter is notified; delivers to table

- Cashier processes payment (cash counted, Telebirr QR scanned, or CBE Birr confirmed)

- Receipt printed and/or sent via SMS; inventory auto-decremented

## 4.3  End-of-Day Closing

- System generates daily sales summary: total revenue, orders, top items, payment method breakdown

- Cash drawer count entered; discrepancy (if any) flagged

- Staff clock-out recorded; shift report saved

- Daily data syncs to cloud; next day's recommended prep quantities displayed based on forecast

# 5. Ethiopian Market Specifications

This section defines features that are non-negotiable for a system to function effectively in the Addis Ababa hospitality environment. Generic international POS systems routinely fail on these points.

Mobile Money Integration

The system must integrate natively with Telebirr, CBE Birr, and Amole — not via manual entry. Transaction confirmation codes should be captured automatically and stored against each sale for reconciliation.

ERCA-Compliant Receipts

Printed receipts must include business TIN, VAT registration number (where applicable), and the ERCA-mandated fiscal device identifier. The system should support Category 'B' and 'C' taxpayer configurations.

Ethiopian Fiscal Year Support

All monthly and annual reports must align with the Ethiopian calendar (EFY). The system must support Ge'ez month names (Meskerem, Tikimt, Hidar, etc.) in reports and display both Ethiopian and Gregorian dates.

Amharic Menu & Interface

Menu items must support Amharic names (e.g., 'ቡና', 'ማቺያቶ', 'ሳምቡሳ') on customer-facing screens and receipts. Staff UI should be switchable between Amharic and English by user preference.

Offline Resilience

Ethio Telecom fiber outages are a real operational risk. The POS must operate fully offline for up to 8 hours, queuing all transactions locally and syncing automatically when connectivity returns. No sale should ever be lost due to internet failure.

# 6. Estimated Budget

The following is a high-level budget estimate for Year 1, including hardware, software licensing, setup, training, and ongoing support. Amounts are in Ethiopian Birr (ETB).

| Item | Unit | Qty | Amount (ETB) |
| --- | --- | --- | --- |
| Software License (annual, cloud) | Year | 1 | 48,000 |
| Android Tablets — POS (2 units) | Unit | 2 | 36,000 |
| Kitchen Display Screen (1 unit) | Unit | 1 | 12,000 |
| 80mm Thermal Printer | Unit | 1 | 8,000 |
| Cash Drawer | Unit | 1 | 4,500 |
| 4G LTE Failover Dongle + SIM | Unit | 1 | 3,500 |
| Installation & Configuration | Flat | 1 | 12,000 |
| Staff Training (2 sessions) | Session | 2 | 6,000 |
| First 3 Months Support & Maintenance | Quarter | 1 | 9,000 |
| Contingency (10%) |  |  | 13,900 |
| TOTAL |  |  | 152,900 |

Ongoing costs from Year 2: Annual software license (48,000 ETB) + maintenance contract (24,000 ETB/year).

Note: All hardware prices are estimates based on Addis Ababa market rates as of May 2026 and may vary by supplier.

# 7. Implementation Timeline

Proposed rollout over 10 weeks from vendor contract signing:

| Phase | Duration | Activities |
| --- | --- | --- |
| Phase 1 | Weeks 1–2 | Requirements review, hardware procurement, system configuration for Buna & Co. menu, prices, tax settings |
| Phase 2 | Weeks 3–4 | Hardware installation, network setup, Telebirr/CBE Birr API integration, test environment setup |
| Phase 3 | Week 5 | Staff training — Session 1 (POS & cashier) and Session 2 (kitchen display & reporting) |
| Phase 4 | Weeks 6–7 | Parallel run: old system alongside new system. Issues logged and resolved. |
| Phase 5 | Week 8 | Full go-live. Old system retired. Owner dashboard walkthrough. |
| Phase 6 | Weeks 9–10 | Post-launch support, fine-tuning, report templates finalized |

# 8. Vendor Requirements

Any vendor responding to this proposal must demonstrate the following:

- Prior deployment of cafe or restaurant POS systems in Ethiopia (Addis Ababa references preferred)

- Native Telebirr and CBE Birr API integration — not manual workarounds

- ERCA fiscal device compliance or active ERCA certification process

- Amharic language support in UI and receipts

- Offline-first architecture with documented sync protocols

- Ethiopian fiscal year (EFY) calendar in all reporting modules

- Dedicated local support contact (Addis Ababa based) with response SLA of under 4 hours

- On-site training included in proposal price

- 12-month warranty on all hardware supplied

Vendors should provide a working demo environment specific to the cafe menu items and workflow described in this proposal. Generic demos will not be accepted.

# 9. Approval & Next Steps

This proposal represents the operational vision of Buna & Co. for a modern, Ethiopia-first cafe management system. The owner is prepared to begin vendor conversations immediately following review of this document.

Interested vendors are invited to submit a response proposal including:

- System demo (live or recorded) showing Ethiopian-specific features

- Itemized pricing with hardware, software, and services separated

- Client references in Ethiopia

- Proposed implementation plan and team structure

Contact:

Selam Tadesse — Owner, Buna & Co.

Bole Road, Addis Ababa, Ethiopia

Phone: +251 91X XXX XXXX

Email: selam@bunaandco.et

Selam Tadesse

Owner, Buna & Co. Cafe

May 2026